Lake Stevens Sewer District

1106 Vernon Road, Suite A

Lake Stevens, WA 98258

(425) 334-8588    Fax (425) 335-5947

Gray & Osborne, Inc. (District Engineer)

701 Dexter Avenue North, Suite 200

Seattle, WA 98109

(206) 284-0860	Fax (206) 283-3206

DEVELOPER EXTENSION CHECKLIST

__________________________________________			_______________________________________________

Extension Title							Developer

__________________________________________			_______________________________________________

Location/ Description 						Contact person for billing

__________________________________________			_______________________________________________

Address

______________________Phone#_________________			_______________________________________________

Project Manager							City 			State		Zip Code

Fax# ____________________

A.  	APPLICATION:		DATE

- Pre-Application Meeting at Developer’s option at District Offices.  	
Note: District Engineer available set day(s) only

  - Developer or developer engineer to provide preliminary project information

  - Determination if annexation or feasibility study required

  - Notify developer of application/deposit requirements (if req’d)

If annexation oR a feasibility study is required, the Developer Extension Agreement Application and $2,500 Deposit will not be accepted.  PUT A HOLD ON DEA application process and proceed to annexation and/or feasibility study process.

- Developer submits 3 copies of information needed at application meeting,

including application, preliminary plat plan, preliminary sewer plans,

legal description, vicinity map, current title insurance report.

Start of 28-Day Completeness Review Process

- District Engineer schedules Application Meeting           _______AM/PM

  - Discuss special requirements: e.g. reimbursables due or created, 
ULID credits or charges, off-site easements/bonds, permits

- District Engineer issues Application Meeting notes (if req’d)

- District Engineer requests additional information from the Developer to 
prepare DEA 	28-Day Clock Stops.

- Developer submits additional application information per District Engineer’s
request (if req’d).  	28-Day Clock Resumes.

- District Engineer issues application completeness determination.

End 28-Day Completeness Review Process.

B.  	DEA CONTRACT:

- District Engineer prepares DEA connection information and exhibits; 			
forwards with copies of the application, title reports & engineering 
information to the District Attorney w/ request to prepare the DEA contract

- District Attorney provides DEA to District Engineer, w/ copy to District

- District Engineer forwards DEA to Developer for signature

- Developer returns executed DEA to District for execution and recordation

- District Commissioners approve DEA at bi-monthly meeting.  District signs 			
and records DEA, and authorizes District Engineer to 
begin design review process

C.  	DESIGN:

- Developer provides 3 sets of Sewer Design Plans (incl. TESC) to District 			
Engineer (1st submittal to include Road, Grading, Drainage and Utility Plans)

- District Engineer solicits comments and provides initial plan review letter 			
to Developer

  - Developer requested to complete SEPA Checklist (if req’d)

  - Developer notified of need for ROW permit, traffic control plan,

and possibly a lane closure permit (if req’d; District to obtain)

  - Developer requested to provide permit determination(s) (if req’d)

  - Developer notified of easement requirements, issues, and other utilities

- SEPA Process (if req’d):

  - Developer provides completed SEPA Checklist to District Engineer

  - District Engineer provides SEPA checklist, completed Threshold			
Determination, and list of SEPA recipients to District

  - District issues SEPA Threshold determination with required advertising,

posting and comment period

  - District provides copy of signed determination to District Engineer

- Additional Plan review (if req’d) coordinated through District Engineer

- District Engineer notifies District of pending plan approval (agenda item)

- District Engineer approves Sewer Plans and requests 6 sets from Developer

- District Engineer initiates administration process for off-site construction (if req’d):

  - Developer requested to provide sewer construction costs for Performance 
Bond calculation

  - Developer provides cost information to District Engineer

  - District Engineer calculates Performance Bond amount and notifies			
Developer, copy of notice to District (Incl. Allied Costs)

  - Developer requested to provide off-site easements (if req’d)

  - Developer requested to provide off-site permit determination(s) (if req’d)

- Developer provides plan sets to District Engineer for signature

- Commissioners approve and sign Sewer Plans (3 sets) at bimonthly meeting; 		
3 remaining sets stamped

- District retains one signed set of approved Plans and forwards remaining 			
sets to District Engineer.

- District Engineer distributes approved Plans

D.  	SPECIAL PERMITS, OFF-SITE EASEMENTS, PERFORMANCE

BONDS - IF REQUIRED:

- Developer notifies District Engineer of preliminary plat approval 			
by the County (prior to ROW Permit Application)

- District Engineer provides completed ROW Permit Application package to 			
District

- District submits ROW Permit App. to County

- County informs District of ROW bond amount – District forwards letter

to Developer

- District receives approved ROW Permit

- Developer provides copy of required permits to District Engineer:

- Developer provides off-site easements (if req’d) to District Engineer

- District Engineer approves Off-site Easements and forwards originals 
to District for recordation

- District records off-site easements

- Developer provides Performance Bond to District Engineer

### CHECKLIST MAY BE EXPANDED BY THE DISTRICT ENGINEER WHERE REQUIRED FOR	
REVIEW AND APPROVAL OF ANY PROPOSED CHANGES TO THE APPROVED PLANS

E.	PRECONSTRUCTION:

- District Engineer verifies with the District that the Contractor registration 			
is current including license and insurance

- District Engineer provides Pre-Con documentation to District for file			
(Permits, Off-Site Easements, Performance Bond)

- Developer provides partial/complete cut sheets to District Engineer 			
a minimum of 2 working days prior to Pre-Con

- District Engineer approves partial/complete cut sheets and provides authorization
for partial/full construction of the planned sewer facilities at Pre-Con

- District to check Developer account balance

- District Engineer schedules Pre-Con	_______AM/PM			
(MINIMUM 2 WORK DAYS NOTICE TO ALL PARTIES)

- District Engineer issues Pre-Con notes

### AUTHORIZATION TO CONSTRUCT SEWER FACILITIES IS CONTINGENT UPON REVIEW
AND APPROVAL OF THE CUT SHEETS FOR THE APPLICABLE FACILITIES.  ALLOW A
MINIMUM OF 2 WORKING DAYS FOR REVIEW AND APPROVAL OF CUT SHEETS.

F. 	MAINTENANCE & OPERATION RECOMMENDATION:

- District Engineer administers product review process (if req’d)	Complete:

- District Engineer provides forms packet to Developer w/ cover letter.

- O&M Manuals review (if req’d)

- District Engineer approves O&M Manuals (if req’d)

- Developer provides final copies of O&M Manuals (if req’d) to District Engineer

- District Engineer provides O&M Manual copies (if req’d) to District

- Developer requests lift station startup/training (if req’d):	@ _____AM/PM

- Developer requests punchlist inspection from District Engineer

- District Engineer provides punchlist letter (if req’d) to Developer

- Developer provides copy of permit sign-offs to District Engineer

- District Engineer verifies utility account set-up

- Developer notifies District Engineer when ready for final inspection (if req’d).

- District Engineer notifies Developer that construction is approved and			
requests submittal of Record Drawings, Surveyor’s Checklist and On-Site
Easements for concurrent review.

- Lift Station Start-up.  District accepts station for O&M.

- Developer provides Record Drawings to District Engineer for review

- Developer provides Surveyor’s Checklist to District Engineer for review

- Developer provides On-Site Easements to District Engineer for review (if req’d)

- District Engineer approves On-Site Easements (if req’d) and forwards 			
originals to District for signature and recordation

- District executes and records On-Site Easements

  - District Engineer forwards 1 conformed original to Developer

- Developer provides final signed “as-built” Record Drawings to District Engineer

- District Engineer provides black-line and image file copy of record drawings

to District

- Developer provides final construction costs to District Engineer to			
calculate warranty bond and reimbursables (if req’d).

- District Engineer calculates maintenance bond amount and notifies District			
 and Developer

- Developer provides Warranty Bond to District Engineer.

- Developer provides Title Transfer of Donated Facilities to District Engineer.

- Developer pays Connection Fees incl. reimbursables,			$

and _______% B&O Tax.

- Developer forwards Reimbursables due (District to forward w/in 60 days).			$

- District verifies that Developer is current on monthly billings

- District Engineer calculates Contribution-in-Aid-of-Construction (CIAOC) 			
and provides to District

- District Engineer updates District base information and notifies District

- District Engineer updates District reimbursable information and notifies 
District (if req’d).

- Updated copy of reimbursable map to District

- District Engineer recommends for Record Drawing, On-Site Easement,

### Surveyor’s Checklist approval, Substantial Completion, and O&M

and provides recordation documents and bond to District.

  - Title Transfer of Donated Facilities

  - Warranty Bond

  - On-From-To

### ABOVE ITEMS MUST BE COMPLETE PRIOR TO RECORDING TITLE TRANSFER OF DONATED FACILITIES

- District Engineer provides Snohomish County and Health District

“No Objection to Final Recordation” letter to Developer for County plat 	
recordation.

- District records Title Transfer of Donated Facilities(Acceptance for Operation); 			
District assumes operation of systems

- District Engineer notifies contractor to pull the plug at the connecting manhole

(Individual Side Sewer Permits can be applied for)

- District releases Performance Bond (if applicable)

H. 	TWO YEAR WARRANTY PERIOD:

- Developer provides Final Plat Recordation to the District Engineer

- District Engineer forwards Final Plat Recordation to the District

- At 22 months, District Engineer notifies Developer of pending warranty 			
inspection (w/ reminder of associated costs & invitation to walk-through)

###### Developer to coordinate with District Engineer for inspection once final paving complete

- District Engineer provides warranty inspection punchlist letter (if req’d) to Developer

- Developer notifies District Engineer when ready for final inspection (if req’d)

- District receives ROW Permit Final Approval from County, indicating			
County inspection and acceptance of ROW work (if req’d) and forwards

to District Engineer

- District Engineer recommends project for final acceptance by the District.

- District releases Warranty Bond

- District Engineer notifies District at final billing

- Developer pays final engineering costs

- District returns Developer Deposit  (Check #______________)			$